## Slide 1: Autonomous Mobile Manipulator
Project Execution Plan and IP Landscape presentation
Tom Queen and Daniel Gregory-Turner
Abstract / intro
Notes: 2 mins

## Slide 2: Research Question
Can a compliant robot arm be integrated into a self-navigating robot platform and programmed to autonomously to identify, locate, grasp and transport objects using data from cascaded camera systems with comparable reliability to existing systems as a function of development time and cost?
Notes: 45 seconds

## Slide 3: Research Objectives
Evaluate current methods of autonomous object fetching with respect to functionality and reliability as a function of cost
Explore methods of camera based object recognition and localisation from cascaded camera systems, and the interaction between these systems
Investigate and develop a novel approach to grasping a variety of objects
Build a system capable of autonomously navigating an environment, locating a desired object and transporting the object to a location with comparable reliability to existing systems as a function of development time and cost.
Notes: One min

## Slide 4: Project description and objectives
E.g:
  Verbal?
Requirements:
  Object recognition
  Object localisation
  Navigate to object
  Positioning gripper
  Object grasping
  Location storage
  User interface
Notes: 1:30

## Slide 5: Systems Breakdown
Notes: 30 secs

## Slide 6: Systems overview
Hardware
  Arm
  Base
  Gripper
  Cameras
Software
  ROS
  Vision algorithms
  Waypoint node
  Control
Notes: 2:30

## Slide 7: Design Process
Testing examples

## Slide 8: Project Management
Philosophy:
  Traditional project management theory
  Adaptive path method
Roles and Responsibilities
 | Project manager | Electrical manager | Mechanical manager | Software manager | Systems architect | Financial manager
Tom | X | X |  |  | X | 
Daniel | X |  | X | X |  | X
Example - Systems architect:
  High-level design of system architecture
  Identifying and specifying requirements of software subsystems
  Structuring software subsystems
  Specifying requirements of subsystem interfaces
  Testing the interaction between subsystems

## Slide 9: Risk Management
Brainstormed potential risks to project
Gave each risk a probability and impact score
Risk priority is the product of the probability of the risk occurring and its potential impact
Description of Risk | Probability (1-10) | Impact (1-10) | Priority (1-100) | Triggers | Response Plan
Gripper self-destructs, breaking servo | 3 | 5 | 15 | Servo breaks | Replace servo with spare and order another spare

## Slide 10: Time plan

## Slide 11: IP landscape
SLAM based platforms
Mobile autonomous manipulators
Gripping mechanisms

## Slide 12: Search strategy and threat definition
Google patents
Descriptive words search results
Word combination search results
Limit search to EU, GB and US
“” to ensure exact words
Find relevant patents
Threat definition
  Relation to system/sub-system
  Generality of patent

## Slide 13: Threatening patents – Gripping device for gripping objects
Claim
  Minimum of two gripping units
  Movable between open and gripping position
  Individual drive of each gripping unit
  Releasable mounting of each gripping unit

## Slide 14: Simultaneous Localisation and Mapping for a mobile robot
Patent describes Monte Carlo localisation
Specifically mentions 3D point cloud
  “receiving sensor data of a scene about the robot, the sensor data comprising a three-dimensional point cloud;”

## Slide 15: Impact on project
Gripper
  Some claims may impact the use of the fin-ray finger design used in the gripper
    “Removable gripping element”
  Should these claims be unavoidable we may need to redesign the gripper
    Possible use of ground coffee gripper design
    Rigid designs may need to be explored
SLAM platform
  “3D point cloud”
  Does not affect use of 2D lidar however may limit use of visual slam

## Slide 16: Thank you
Any Questions?