## Slide 1: Autonomous Mobile Manipulator
Project Execution Plan and IP Landscape presentation
Tom Queen and Daniel Gregory-Turner
Abstract / intro
Notes: 2 mins

## Slide 2: Research Question
Can a compliant robot arm be integrated into a self-navigating robot platform and programmed to autonomously to identify, locate, grasp and transport objects using data from cascaded camera systems with comparable reliability to existing systems as a function of development time and cost?
Notes: 45 seconds

## Slide 3: Research Objectives
Evaluate current methods of autonomous object fetching with respect to functionality and reliability as a function of cost
Explore methods of camera based object recognition and localisation from cascaded camera systems, and the interaction between these systems
Investigate and develop a novel approach to grasping a variety of objects
Build a system capable of autonomously navigating an environment, locating a desired object and transporting the object to a location with comparable reliability to existing systems as a function of development time and cost.
Notes: One min

## Slide 4: Project description and objectives
E.g:
  Verbal?
Requirements:
  Object recognition
  Object localisation
  Navigate to object
  Positioning gripper
  Object grasping
  Location storage
  User interface
Notes: 1:30

## Slide 5: Systems Breakdown
Notes: 30 secs

## Slide 6: Systems overview
Hardware
  Arm
  Base
  Gripper
  Cameras
Software
  ROS
  Vision algorithms
  Waypoint node
  Control
Notes: 2:30

## Slide 7: Design Process
Testing examples

## Slide 8: Project Management
Philosophy:
  Traditional project management theory
  Adaptive path method
Roles and Responsibilities
 | Project manager | Electrical manager | Mechanical manager | Software manager | Systems architect | Financial manager
Tom | X | X |  |  | X | 
Daniel | X |  | X | X |  | X
Example - Systems architect:
  High-level design of system architecture
  Identifying and specifying requirements of software subsystems
  Structuring software subsystems
  Specifying requirements of subsystem interfaces
  Testing the interaction between subsystems

## Slide 9: Risk Management
Brainstormed potential risks to project
Gave each risk a probability and impact score
Risk priority is the product of the probability of the risk occurring and its potential impact
Description of Risk | Probability (1-10) | Impact (1-10) | Priority (1-100) | Triggers | Response Plan
Gripper self-destructs, breaking servo | 3 | 5 | 15 | Servo breaks | Replace servo with spare and order another spare

## Slide 10: Time plan

## Slide 11: IP Landscape
Generalness regarding robotic systems:
  All SLAM robots
  Aquire, process, visualise
  General Gripper