## Slide 1: Communications-Denied Maritime Navigational Aid
Andrew West, Jack Chynoweth, Leo Schofield, Demetrius Zaibo

## Slide 2: Project Execution Plan

## Slide 3: Research Question and Objectives
Can a MEMS-based IMU be used to create a maritime navigational aid, for use in a communication denied environment, with comparable accuracy to other contemporary navigation systems?
Navigation System Evaluation
INS Error Sources
Noise Correction
Software Implementation
User Interface & Metrics

## Slide 4: Stakeholders
Team Members
UTC Aerospace (Silicon Sensing)
University of Plymouth
A person, group or organization that has interest or concern in an organization. Stakeholders can affect or be affected by the organization's actions, objectives and policies.
http://www.businessdictionary.com/definition/stakeholder.html

## Slide 5: Role Allocations
 | Finance Officer | Health & Safety | Secretary | Software Manager | Hardware Manager | Communications Representative | Resource Manager
Andrew West | D |  | P | P |  |  | 
Jack Chynoweth | P |  |  |  | D | D | P
Leo Schofield |  | P |  |  | P |  | D
Demetrius Zaibo |  | D | D | D |  | P | 
P = Primary
D = Deputy

## Slide 6: System Requirements – How we decomposed the system
Communications Denied
User Interface & Metric
Navigation (INS)

## Slide 7: MoSCoW
Must Have
Should Have
Could Have
Won’t Have

## Slide 8: Planning and Mitigation
Risk Assessment
Non-Subjective Definitions
IP Collaboration Agreement
Breakdown Structures

## Slide 9: Delivery and Sub-Delivery
Peer Review
Change-logging
Test Cycles
Development Process

## Slide 10: Gantt Chart

## Slide 11: Budget

## Slide 12: IP Landscape

## Slide 13: Search Algorithm
Automated Classical Navigation
Namely celestial
Drift and error correction
Kalman filtering / Allen variance
System use location
Ocean / Marine / Water
Inertial Navigation
  IMU-based systems

## Slide 14: Defining a related patent

## Slide 15: Rating Patents
Threat Rating
Scored: 1-5
Enforceability Rating
  Status
    Scored: 1-5
  Generality
    Scored: 1-5
  Prior Art
    Scored: 1-5

## Slide 16: Threatening Patents
Methods and apparatus for navigational aiding using celestial object tracking
Method and apparatus for automatic identification of celestial bodies

## Slide 17: Key Restrictions
Lens Selection
Number of Cameras
Niche Hardware Setups
Identifying Celestial Bodies
Celestial Navigation Methods
Data Storage
Hardware Constraints
Algorithm Constraints

## Slide 18: Questions
?